SECTION 000210 - INVITATION TO BID – REBID OF PROJECT

| Project Identification | Rebid of the Interior and Exterior Renovations to: New Castle – Henry County Public Library |
| --- | --- |
| Owner | New Castle – Henry County Public Library 376 South 15th Street New Castle, IN 47362 |

Re-Bid of Work and Change In Scope of Work:

Rationale for the Re-Bid of Work:  The original two bids received on June 7th exceeded the budget established for the construction work established by the NCHC Public Library Board.  On June 19, 2023 the Board voted to reject all Bids and directed the design team to reduce scope and modify the Bid Documents to keep the project on budget.

General Scope of Changes for the Re-Bid of Work:  The exterior site scope of work related to the new entrance, concrete walks, stairs and ramp area as well as the steel and glass canopy has been removed from the project.  Site concrete work in that area has been greatly reduced.

The existing north entrance remains.  The interior entrance hall stairs and ramps leading from the north entrance to Lobby 116 will remain. The existing stair from the north entrance to the upper level will still be removed.

At the lower level auditorium area, the existing sound booth remains.  The new operable wall between meeting rooms 175 and176 has been eliminated.

Drawings and Specifications have been updated and adjusted to reflect this reduction in the Scope of Work.

Description of Work:

General Scope of Work: The project involves the remodeling and renovation of the existing building and site including but not limited to site construction, demolition work, structural modifications, remodeling of interior building spaces. Work will be conducted in two phases.

Exterior Site Work:  Site work includes demolition, excavation and grading, underground utilities, stormwater, sanitary and other related site work.  Site lighting, concrete walks, curbs and drives as well as asphalt pavement work is included.  Site landscaping, trees, plants and grasses and related work is included in the scope of work.

Building Remodeling Work:  Building remodeling will require modifications to existing footings  and slabs.  Structural modifications to building steel related to modifications of interior steel stairways and other building systems.  Modifications to existing walls including demolition and construction of new masonry, metal stud and gypsum board wall systems. Modifications to floor systems and ceiling systems, soffits and finishes. New interior doors, windows, borrow lite frames as well as exterior doors storefront framing, entrance systems are required. Interior specialty systems and finishes steel railings, acoustical ceiling systems, visual display surfaces, and toilet room accessories and partitions.  New finishes and replacement of existing finishes are required throughout the remodeling areas.

Work will also include replacement of rooftop HVAC systems and related electrical and plumbing work and related roof modifications and exterior masonry cleaning and renovation.

Bid Basis:

Bids shall be based on a Single Prime Contract covering all divisions of work. Bids will be based on general construction on a stipulated sum basis and each will include all Work indicated in the Drawings, Specifications and Contract Documents.

Receipt of Bids:

Sealed bids will be received at the New Castle – Henry County Library at 376 South 15th Street, New Castle, IN 47362. Address bids to the attention of Winnie Logan, Director of New Castle – Henry County Public Library.  Bids shall be received on Tuesday, September 12th no later than 3:00 pm.  There will be a public reading.  Bids received after the deadline will not be considered.

Any bidder may withdraw his bid prior to bid receipt time.  Bids will not be returned after bid receipt time and bids shall be held binding for thirty days or until award of contract within that time.  Bids received after bid receipt time will not be opened or considered.

Documents:

Printed Procurement and Contracting Documents:  Documents will be available to all contractors for download from the Architect’s FTP site.  A separate email with access instructions and credentials will be provided.  For access, contact Sherry Jeffers by email at sjeffers@lwcinspires.com.

- Contractors may Copy and download PDF copies of Drawings and Specifications for their use.

- Contractors may arrange for printed, “hard copies” with the printer of their choice, at contractor                        expense.

Caveat:

Contract Documents require all Bidders to examine and base their bids on all information in the Contract Documents.  Those purchasing individual sheets of Drawings are assumed to also have purchased or have thoroughly reviewed a full set of Documents and Addenda at one of the available sources.

Construction Period:

Construction shall be completed in approximately 18 months Construction shall commence by December 1, 2023. with substantial completion no later than June 1, 2025.

License:

All bidders must be licensed by the State, the County and/or by the City, if required by Authorities Having Jurisdiction, in the area of the building location.

Right of Owner:

New Castle – Henry County Public Library reserves the right to reject any or all Bids and to reject a Bid not accompanied by the required bid security or by other data required by the Bidding Documents, or to reject a Bid which is in any way incomplete or irregular.

New Castle – Henry County Public Library shall have the right to accept Alternates in any order or combination, or accept on the basis of the Base Bid alone, unless otherwise specifically provided in the Bidding Documents, and to determine the low Bidder on the basis of the sum of the Base Bid and Alternates accepted.

INFORMATION ON BID FORM:

See Bid Form for Cost Breakdown and sub-contractor lists required at Bid time.

PERFORMANCE BOND

# The successful Bidder for this Contract shall be required to furnish a Performance Bond in the amount of one hundred percent (100%) of the entire proposal to be furnished for the faithful performance of the Contract.

# EMPLOYMENT

Bidders shall comply with all applicable State, Federal and Local rules regulations and statutes relative to minority hiring and employment practices.

PREVAILING WAGE

This project is not a prevailing wage project.

LABOR STANDARDS – EEO & BWC Drug Workplace

All suppliers and trade contractors employed on this project are required to implement an Equal Employment Opportunity Program within their organization.  Proper steps should be taken to establish non-discrimination because of race, color, age, creed, sex or national origin.  The President’s Executive Order #11246 and modifications thereto, as well as other existing Federal and State legislation on Equal Employment Opportunities will be adhered to in the carrying out of the contract.  Bidders for public contracts must submit an EEO certificate and proof of enrollment in the BWC Drug Free Workplace Program.  These items will be asked for during the post bid interview process.

# TAXES

Owner is tax exempt.

# QUESTIONS

Submit all questions about Documents to LWC, Incorporated in writing to the attention of Greg Drennen (gdrennen@lwcinspires.com).  Replies will be submitted to all Prime Bidders in writing.  Such written clarification shall be considered Addenda and part of the Contract.  New Castle – Henry County Public Library or LWC, Inc. will not be responsible for oral clarification.  Questions received less than 24 hours before Bid Opening cannot be answered.

# PRE-BID WALK AROUND

A Pre-Bid Walk Around will be conducted at the site on August 22 at 3:00pm to allow bidders to examine existing conditions. Please plan for approximately 1 hour minimum for review of project and site.  The Design team will be available for questions at that time.  General contractors may bring representatives or sub-contractor from each of major divisions of work.  Attendance by the General Contractor at Pre-Bid Meeting is highly recommended but not Mandatory.

END OF SECTION 000210